TOWN WOODS

REGENERATIVE VILLAGE

Complete Development Plan

50 Units | 45 Acres | Net-Positive Energy | Integrated Food Production

Prepared by Killer Catfish LLC

January 2026

# Executive Summary

Town Woods Regenerative Village is a 50-unit residential development that integrates housing, food production, and renewable energy into a cohesive, self-sustaining community. Located on approximately 45 acres, the development organizes residents into seven intimate clusters of 7-8 homes each, with shared aquaponics systems, community gardens, and gathering spaces.

The project represents a new model for rural housing development that addresses multiple challenges simultaneously: housing affordability, food security, energy independence, and community connection. By designing the community around food production infrastructure, we unlock significant federal agricultural funding that reduces overall development costs and resident expenses.

Key Project Metrics:

| Total Development Cost | $9,000,000 |
| --- | --- |
| Housing Units | 50 (3BR/2BA each) |
| Total Acreage | ~45 acres |
| Solar Capacity | 850 kW (net-positive) |
| Food Production | 27,000+ lbs annually |
| Grants & Tax Credits | $2,375,000 (26%) |

# Section 1: Cluster Layout Design

## 1.1 The Cluster Concept

Rather than a traditional subdivision layout with homes lined up along streets, Town Woods organizes housing into seven distinct clusters. Each cluster functions as a semi-autonomous neighborhood within the larger community, with its own shared infrastructure and social identity.

The cluster approach offers several advantages:

- Community Scale: 7-8 households is small enough for everyone to know each other by name

- Shared Resources: Each cluster justifies its own aquaponics container and community garden

- Preserved Landscape: Clusters fit into the existing tree canopy rather than clearing for a grid

- Redundancy: If one cluster's systems need maintenance, six others continue operating

- Phased Development: Clusters can be built sequentially as funding allows

## 1.2 Individual Cluster Specifications

| Element | Quantity | Notes |
| --- | --- | --- |
| Housing Units | 7-8 | Triple Trio design (960 sf each) |
| Aquaponics Container | 1 | 40-ft container, centrally located |
| Community Garden | ~3,500 sf | 14 plots (2 per household) |
| Parking Court | 14-18 spaces | 4 EV charging stations |
| Gathering Pavilion | ~400 sf | Covered outdoor space, BBQ area |
| Tool Shed | ~200 sf | Garden tools, bikes, shared equipment |
| Mini Orchard | 7-12 trees | Dwarf fruit varieties, berry bushes |
| Cluster Footprint | ~1.5 acres | Preserves mature trees between homes |

## 1.3 The Triple Trio Housing Unit

Each home consists of three 40-foot shipping containers configured to create a 960 square foot, 3-bedroom, 2-bathroom residence. This modular approach offers rapid construction, cost predictability, and a unique aesthetic that appeals to environmentally-conscious residents.

Unit Specifications:

- Configuration: 3 containers arranged in parallel (32' x 30' footprint)

- Bedrooms: 3 (primary: 12'x10', secondary bedrooms: 10'x8' each)

- Bathrooms: 2 full (one en-suite to primary)

- Kitchen: Full galley with Energy Star appliances

- Living Area: Open concept living/dining

- Solar: Roof-mounted 8-10 kW array

- HVAC: Mini-split heat pump system

- Estimated Unit Cost: $85,000 (containers + full fitout)

## 1.4 Design Principles

The cluster layout follows several key design principles:

- Inward Orientation: Homes face the central commons, creating eyes on shared spaces

- Cars at Perimeter: Parking courts at cluster edges keep the interior pedestrian-focused

- Central Aquaponics: The food production container is equidistant from all homes

- Preserved Canopy: Mature trees between homes for privacy and shade

- 200-Foot Rule: All homes within 200 feet of shared gathering spaces

# Section 2: Food Production Model

## 2.1 Integrated Food Systems Overview

Town Woods integrates three complementary food production systems that together provide year-round nutrition for residents while generating significant cost savings and potential revenue.

### 2.2 Aquaponics Production

Seven 40-foot aquaponics containers form the backbone of the food system, producing protein (rainbow trout) and leafy greens year-round in a controlled environment.

| Product | Per Container | Total (x7) | Market Value |
| --- | --- | --- | --- |
| Rainbow Trout | 300 lbs/year | 2,100 lbs | $17,850 |
| Leafy Greens | 2,100 lbs/year | 14,700 lbs | $44,100 |
| Herbs | 150 lbs/year | 1,050 lbs | $6,300 |
| TOTAL |  | 17,850 lbs | $68,250 |

Annual operating cost for aquaponics: ~$84,000 ($12,000/container). Net community benefit: food value to residents plus education and demonstration value.

### 2.3 Food Forest & Permaculture

A 12-acre food forest provides perennial fruits, nuts, and vegetables with minimal ongoing labor once established. Production increases annually as plants mature.

| Year | Yield (lbs) | Market Value | Key Products |
| --- | --- | --- | --- |
| Year 1 | 500 | $1,250 | Berries, asparagus |
| Year 3 | 3,500 | $8,750 | Add stone fruits, nuts |
| Year 5 | 8,000 | $20,000 | Full variety production |
| Year 7+ (mature) | 15,000 | $37,500 | Peak sustainable yield |

Species mix includes: apples, pears, plums, hazelnuts, chestnuts, elderberry, currants, gooseberries, asparagus, rhubarb, and perennial kale varieties.

### 2.4 Community Gardens

98 garden plots (14 per cluster) provide space for household-managed vegetable production, contributing approximately 9,800 pounds of produce annually with a market value of $19,600.

## 2.5 Weekly Household Food Share

Each household receives a weekly allocation of community-produced food:

- Rainbow Trout: ~0.8 lbs (fresh or frozen)

- Leafy Greens: ~5.6 lbs (lettuce, spinach, chard, kale)

- Herbs: ~0.4 lbs (basil, cilantro, parsley, etc.)

- Garden Vegetables: ~3.8 lbs (seasonal)

- TOTAL: approximately 10.6 lbs per household per week

Annual value per household: approximately $1,757 (or ~$146/month in grocery savings).

# Section 3: Funding Stack & Capital Structure

## 3.1 Project Economics Overview

Total development cost: $9,000,000 over three phases spanning 2026-2029. The funding strategy leverages the agricultural classification to access USDA programs not typically available to housing developments.

| Capital Type | Amount | % of Total | Cost of Capital |
| --- | --- | --- | --- |
| Grants & Tax Credits | $2,375,000 | 26% | 0% |
| Low-Interest Debt | $5,625,000 | 63% | 2.5-4.5% |
| Equity & Other | $1,000,000 | 11% | Varies |
| TOTAL | $9,000,000 | 100% |  |

## 3.2 Phase 1: Land & Foundation (2026-2027)

Budget: $1,850,000

Sources of Funds:

- FSA Farm Ownership Loan: $600,000 (3.25%, 40-year term)

- FSA Beginning Farmer Down Payment: $300,000 (1.5%, 20-year term)

- UAIP Planning Grant: $100,000

- SARE Farmer Grant: $30,000

- EQIP Conservation Cost-Share: $75,000

- State Agricultural Development Grant: $50,000

- Owner Equity / Seed Capital: $150,000

- FSA Operating Loan: $400,000

- Working Capital & Reserves: $145,000

Uses of Funds:

- Land Acquisition (45 acres): $900,000

- Site Development & Infrastructure: $250,000

- Aquaponics Containers (7 units): $350,000

- Solar Array Installation (850 kW): $200,000

- Working Capital & Reserves: $150,000

## 3.3 Phase 2: Housing Development (2027-2028)

Budget: $5,750,000

Sources of Funds:

- USDA Community Facilities Loan: $3,500,000 (3.5%, 40-year term)

- USDA Community Facilities Grant: $750,000

- MassHousing Affordable Housing Loan: $500,000

- REAP Solar/Energy Grant: $250,000

- UAIP Implementation Grant: $400,000

- CDBG Housing Allocation: $200,000

- Developer Fee / Retained Earnings: $150,000

Uses of Funds:

- 50 Triple Trio Housing Units: $4,250,000

- Community Hub Building: $500,000

- Site Infrastructure (roads, utilities): $400,000

- Permaculture & Food Forest Installation: $150,000

- Contingency & Soft Costs: $450,000

## 3.4 Phase 3: Amenities & Revenue (2028-2029)

Budget: $1,400,000

Sources of Funds:

- NMTC Allocation (effective subsidy): $400,000

- Corporate Sponsorship Package: $250,000

- Foundation Grants (agricultural education): $150,000

- Community Capital Campaign: $200,000

- Pre-sales / Member Deposits: $250,000

- Additional Community Facilities Draw: $150,000

Uses of Funds:

- Community Kitchen / Processing Facility: $350,000

- Event & Education Spaces: $300,000

- Trail System & Recreation Amenities: $150,000

- Equipment & Operations Setup: $200,000

- Marketing & Lease-up Costs: $150,000

- Operating Reserve Fund: $250,000

## 3.5 Key Funding Programs Reference

### USDA Farm Service Agency (FSA)

- Farm Ownership Loans: Up to $600,000 for land and improvements

- Beginning Farmer Down Payment Program: Up to $300,150 at 1.5%

- Operating Loans: Up to $400,000 for equipment and working capital

- Contact: FSA Carroll County Office (if in NH) or local county office

### USDA Rural Development

- Community Facilities: Loans up to 100% of project, grants up to 75%

- REAP: Up to $500,000 for renewable energy systems

- VAPG: Up to $250,000 for value-added processing

- Contact: USDA RD State Office

### USDA NIFA & NRCS

- UAIP: Up to $100,000 planning, $500,000 implementation for innovative ag

- SARE: Up to $30,000 for farmer research and demonstration

- EQIP: Cost-share for conservation practices (up to 90% for beginning farmers)

### Tax Credit Programs

- New Markets Tax Credits: ~20% effective subsidy through CDEs

- Investment Tax Credit: 30% for qualifying solar installations

- Contact: NH Community Loan Fund for NMTC allocation

# Section 4: Implementation Timeline

## Year 1 (2026): Foundation

Q1-Q2:

- Form agricultural business entity (LLC or cooperative)

- Apply for FSA Farm Ownership Loan

- Contact NRCS for EQIP consultation

- Submit SARE farmer grant application

Q3-Q4:

- Close on land acquisition

- Submit UAIP planning grant application

- Install first 3 aquaponics containers

- Begin trout production cycle

- Commission solar array

## Year 2 (2027): Expansion

Q1-Q2:

- Expand to 7 aquaponics containers

- Establish value-added processing

- Submit UAIP implementation grant

- Begin USDA Community Facilities application

- Engage architect for housing design

Q3-Q4:

- First farm revenue from fish and produce

- Submit formal Community Facilities application

- Launch corporate sponsorship outreach

- Install food forest plantings

## Year 3 (2028): Construction

- Q1: Close Community Facilities financing

- Q2: Break ground on first housing clusters

- Q3: Continue construction, begin pre-leasing

- Q4: Complete first 3 clusters, begin occupancy

## Year 4 (2029): Completion

- Q1-Q2: Complete remaining clusters

- Q3: Community hub and amenities complete

- Q4: Full occupancy, integrated operations

# Appendix: Key Contacts

## Federal Agencies

USDA Farm Service Agency - Carroll County (NH): (603) 447-2218

USDA Rural Development - NH/VT Office: (802) 828-6080

USDA NRCS - Carroll County: (603) 447-2218

## State Agencies

Massachusetts Department of Agricultural Resources: (617) 626-1700

MassDevelopment: (800) 445-8030

MassHousing: (617) 854-1000

## Financial Institutions

NH Community Loan Fund (NMTC): (603) 224-6669

Community Development Financial Institutions

--- END OF DOCUMENT ---